FloodSense Weekly Accomplishment Report

Project: FLOODSENSE: An Android-Based Expert System for Flood Susceptibility Assessment and Pre-Event Preparedness in Bacoor City
Coverage: September 18–October 2, 2026, inclusive
Prepared: October 13, 2026
Repository: FloodSense Android Application
Basis: 30 commits in the locally available origin/main history, reviewed through commit messages, changed-file lists, selected code changes, and contemporaneous implementation guides.

Calendar weeks are used as requested. The first and last reports cover only the dates inside the requested period. Dates and times use Asia/Singapore (UTC+8), also the Philippine time offset. Entries are ordered by Git committer timestamp; author and committer dates fall on the same calendar day for every included commit. Commit dates show when work was recorded, not necessarily when every task was performed.

The period starts with 73fb399 on September 18 at 04:26:31 and ends with 88097d2 on October 2 at 18:20:30. October 3 and later changes are excluded. No commits appear on September 25–26 or September 28–29 within this history; this does not establish that no work occurred on those dates.

Access limitation: The October 13 GitHub fetch failed because authentication was unavailable. This report therefore uses the existing, non-shallow local copy of origin/main, rather than claiming a freshly verified GitHub history. Its recorded tip was 33d68ff9210da04ac72dcbdd0f76ac2c58258fef. Links below point to the corresponding GitHub commits and historical files. No application source files, database records, or existing uncommitted work were changed for this review. Historical test results are attributed to their recorded evidence; tests were not rerun for this report.

| Weekly report | Covered dates | Commits | Main accomplishment |
| --- | --- | --- | --- |
| Week 1 | September 18–20 | 11 | Administrative workflows, reference-map review, foreground GPS, and the nearest-center presentation foundation |
| Week 2 | September 21–27 | 13 | Nearest-center API integration, resident accounts and onboarding, structured preparedness, and unified map presentation |
| Week 3 | September 28–October 2 | 6 | Administrative reporting and navigation, resident data-source transparency, expanded DSS, and reviewed center imports |
| Total | September 18–October 2 | 30 |  |

Week 1 — September 18–20, 2026

Calendar week: September 14–20; report coverage begins September 18.
Focus: Administrative functionality and location-assisted assessment foundations.

Accomplishments by date

| Date | Commits | Changes, features, and improvements |
| --- | --- | --- |
| September 18 | 4 | Replaced the placeholder Admin dashboard with database-backed operational summaries and recorded maintenance activity. Added a staff-only geographic review page with barangay boundaries, search, layer controls, and source/status information. Added read-only Settings, scenario-reference search, active knowledge-version metadata, and a parameter-governance proposal. Updated demonstration seeding to include a separately labeled Bacoor administrative reference layer. |
| September 19 | 6 | Implemented governed DSS guidance editing and publication, read-only rainfall-reference review, evacuation-center verification workflows, source/provenance management, and audit history. Documented the seven-day GPS plan and three-member workload. Added the location state/service foundations, barangay resolver contract and endpoint, GPS interaction controls, Android foreground-location integration, and robustness tests. |
| September 20 | 1 | Added nearest-center cards, markers, warnings, state handling, and a provider interface to the mobile assessment flow. Expanded location and assessment failure handling, accessibility coverage, and geographic-data validation/security/performance checks. The production nearest-center HTTP service and adapter were still a documented dependency at this date. |

Weekly accomplishment narrative

The team developed the custom Admin portal into a working review and maintenance interface. Administrators could inspect recorded data and its publication status, review geographic layers, manage sourced preparedness guidance, and move evacuation-center and source records through controlled workflows. Read-only Settings made existing scenario references and knowledge-version information easier to inspect while documenting the decisions required before parameter editing could be enabled.

The mobile and backend work established foreground GPS as an optional location input. Location controls, permission and failure states, server-side barangay resolution, and regression tests supported the assessment flow while retaining manual alternatives. Nearest-center presentation components were also introduced so the mobile flow could consume a later, agreed backend contract.

Delivered outputs and completion boundaries

- Operational Admin summaries, geographic review, Settings, guidance/source/center workflows, and audit screens.

- A repeatable demonstration setup that kept fictional scenario data separate from the pending-validation Bacoor reference boundaries.

- Foreground GPS and barangay-resolution components with backend and Flutter test coverage.

- Nearest-center presentation and controller components, with production integration explicitly deferred at this checkpoint.

The commit titled “Accomplished - Day 4 plan” did not complete governed parameter editing. Its historical Settings guide identifies that work as read-only and awaiting governance decisions. Likewise, the September 20 handoff confirms that the nearest-center production provider and endpoint were not yet implemented.

Week 2 — September 21–27, 2026

Calendar week: September 21–27.
Focus: Connecting resident features, strengthening privacy and security, and improving map-based interaction.

Accomplishments by date

| Date | Commits | Changes, features, and improvements |
| --- | --- | --- |
| September 21 | 3 | Hardened GPS/mobile release behavior and documented the release rehearsal. Established the nearest-center request/response contract, stable public UUIDs, database-backed eligibility filtering, and approximate straight-line distance ordering. Added the public nearest-center API with bounded JSON parsing, throttling, safe errors, no-store responses, and an Android integration handoff. |
| September 22 | 6 | Connected the Flutter nearest-center HTTP adapter, strict response parser, warning display, and typed failure handling. Improved Admin duplicate warnings, validation, provenance, transition explanations, and audit summaries. Hardened JSON parsing and production-secret checks. Prepared authentication dependencies; unified administrative boundaries, demonstration zones, location, and centers into one assessment map. Implemented resident authentication, onboarding, account preferences, structured DSS, and a multi-step assessment. Redesigned resident screens and added web support and scheduled account-deletion handling. |
| September 23 | 2 | Added Word/PDF drafts of thesis Chapters 1–3. Improved dashboard review counts and filter consistency, expanded geographic/tabular dataset readiness checks, and added Bacoor coverage-mask behavior to the resident maps. Added tests and a system-wide review/handoff guide. |
| September 24 | 1 | Added versioned susceptibility-dataset and barangay-summary structures, a guarded provisional MGB consultation-preview importer, and conditional use of the 47-barangay reference layer in assessment selection. Extended demonstration seeding with a structured preparedness presentation flow. Improved the resident map sheet’s collapse, expansion, dragging, and scrolling behavior. |
| September 27 | 1 | Added optional Mapbox presentation for the resident app and custom Admin portal, with OpenStreetMap fallback, shared map styling, optional perspective controls, configuration tests, and setup documentation. Also added a BDRRMO interview-guide document. |

Weekly accomplishment narrative

The team connected the nearest-center feature across the backend and resident application. The service selected eligible records and ordered them by approximate straight-line distance, while Flutter parsed the complete response, preserved server ordering, displayed mandatory limitations, and handled empty and failure states. Privacy controls kept temporary location lookups out of location-history storage, and Admin hardening improved review, validation, and traceability.

Resident access and navigation advanced substantially through authentication, verification/reset support, versioned onboarding and legal acceptance gates, account preferences, and a step-based assessment experience. Structured preparedness flows gave the application a separate, deterministic path for presenting sourced guidance without turning guidance editing into susceptibility-rule editing.

Mapping work consolidated the assessment display, clarified Bacoor coverage, introduced guarded consultation-preview support, and made Mapbox an optional presentation provider. Research documentation and dataset-readiness tools supported the team’s preparation for further data review and integration.

Delivered outputs and completion boundaries

- A connected nearest-center API and Flutter client, with privacy, validation, eligibility, and failure-handling coverage.

- Resident authentication/onboarding infrastructure, structured DSS, and redesigned assessment/home interfaces.

- Unified map presentation, Bacoor coverage treatment, provisional-preview support, and optional Mapbox rendering.

- Thesis chapter drafts, an interview guide, data validators, and implementation handoffs.

The September 22 integration handoff records 175 passing Flutter tests and a live empty-response check; populated device acceptance still depended on authorized center records. Authentication setup retained external Google/email configuration and legal-content publication requirements. The September 24 preview handoff labels MGB use as provisional consultation material, not an approved production classification. Mapbox integration changed presentation rather than the inference method or data-publication policy.

Week 3 — September 28–October 2, 2026

Calendar week: September 28–October 4; report coverage ends October 2.
Focus: Administrative usability, source transparency, and expanded preparedness-content operations.

Accomplishments by date

| Date | Commits | Changes, features, and improvements |
| --- | --- | --- |
| September 28–29 | 0 | No commits are recorded in the selected main history for these dates. |
| September 30 | 2 | Simplified the Admin Overview and added a read-only Reports page containing permission-aware status summaries, workflow/verification counts, and review queues. Expanded the geography page’s map space and responsive behavior. Added a collapsible sidebar, then refined it so navigation icons remained usable with accessible names, keyboard support, and tooltips. |
| October 1 | 1 | Moved user profile controls from the top bar to the sidebar footer. Added an avatar/account menu with Settings and Sign out, keyboard interaction, collapsed-state tooltips, and independent navigation scrolling. Updated layout tests and handoff documentation. |
| October 2 | 3 | Improved resident map camera behavior and added a Data Sources screen distinguishing display layers, demonstration content, provisional material, and datasets awaiting integration. Isolated map-provider/preview settings in tests. Expanded canonical, versioned preparedness content across Flutter, the custom portal, and Django Admin; added phased guidance, controlled editing/review/publication, combined transactional actions, source resolution, bulk review, and reviewed CSV/XLSX evacuation-center imports. Added migrations, dependencies, regression tests, and setup guides. |

Weekly accomplishment narrative

The team improved daily administrative work by separating the concise Overview from a dedicated Reports page. The reporting interface presented recorded statuses and review workloads with permission-aware access, while the sidebar changes improved navigation in both expanded and collapsed layouts. Profile controls moved into a persistent sidebar footer, making account actions available without the previous top bar.

Resident improvements made the map more usable and explained the role and readiness of its information sources. The new Data Sources screen distinguished basemap context and administrative boundaries from demonstration assessment content and research material still under review.

The final commit in the reporting period expanded the preparedness subsystem and the workflows used to maintain it. Versioned flow/content records were shared across the resident Prepare experience and both administrative surfaces. Combined actions and bulk review preserved validation, permissions, and audit events, while the new import process required row validation and explicit confirmation before creating draft center records.

Delivered outputs and completion boundaries

- A read-only Admin Reports page, revised Overview, and improved sidebar/account controls.

- Resident map-camera refinements and a visible data-source register.

- Expanded, versioned DSS content with phase/type/audience controls and preserved publication history.

- Reviewed source/center/guidance/flow actions, bulk review queues, and CSV/XLSX center-import infrastructure.

- Additive DSS and import-batch migrations, dependency updates, and teammate setup documentation.

The Reports handoff records 147 passing portal tests and responsive browser acceptance evidence. The October 2 final commit records 783 passing backend tests, 228 passing Flutter tests, Flutter analysis, Django checks, and Ruff. These are historical reported results, not tests executed during this report preparation.

The DSS implementation handoff and reviewed-import guide explicitly separate implemented infrastructure from content approval, publication, data import, and deployment. Imported centers begin as draft/pending records; implementing the importer did not establish an official populated dataset. No new BDRRMO-approved content, shared-database migration, or official-content publication should be inferred from this commit.

Dated commit register

The following register includes every commit in the selected period. Titles are reproduced as recorded; the weekly narratives above qualify titles where the implementation was partial or subject to review.

| Date (2026) | Time (UTC+8) | Commit | Recorded title |
| --- | --- | --- | --- |
| September 18 | 04:26:31 | 73fb399 | Accomplished - Day 2 plan |
| September 18 | 11:25:10 | 4dbcbdf | Accomplished - Day 3 plan |
| September 18 | 17:07:02 | 000dc30 | Accomplished - Day 4 plan |
| September 18 | 22:42:20 | 876ed68 | Seed Bacoor reference boundaries with demo data |
| September 19 | 16:42:46 | b209843 | Complete FloodSense admin Days 5-7 |
| September 19 | 17:37:05 | 5b47ec8 | Document GPS plan and three-member workload |
| September 19 | 17:37:27 | 4bdfe9a | Fix GPS plan Markdown formatting |
| September 19 | 20:23:22 | cddddd2 | feat: establish GPS and barangay resolver foundations |
| September 19 | 21:02:24 | 607be90 | feat: implement Day 2 GPS and barangay resolver |
| September 19 | 23:53:46 | 080a3b8 | feat: integrate foreground GPS barangay resolution |
| September 20 | 14:56:27 | 57aaecc | Integrate nearest evacuation centers into the assessment flow |
| September 21 | 00:03:37 | a0f438b | Complete GPS Streams A and B release hardening |
| September 21 | 01:08:58 | 889a273 | Complete GPS Streams C/D Days 1–2 contracts, service, and Admin improvements |
| September 21 | 22:58:52 | 831130a | feat: add Day 3 nearest-center API with privacy controls and Android handoff |
| September 22 | 00:27:23 | 628d37e | feat: complete nearest-center integration and admin hardening |
| September 22 | 04:58:10 | 5878852 | Harden Day 5 privacy and admin security |
| September 22 | 06:49:35 | beaa3fe | chore: prepare authentication dependencies |
| September 22 | 06:49:40 | 561940c | feat: unify Bacoor assessment map |
| September 22 | 15:43:47 | 96c0c0c | feat: add resident auth onboarding and structured DSS |
| September 22 | 19:30:14 | 93df891 | feat: redesign resident mobile experience |
| September 23 | 00:47:01 | d1651cf | Chapter one to Three |
| September 23 | 01:05:56 | 136bce8 | feat: harden day 6 review and map coverage |
| September 24 | 21:45:33 | 5d213e0 | feat: add barangay susceptibility preview and preparedness flow |
| September 27 | 22:47:21 | 158ead4 | feat: add optional Mapbox presentation |
| September 30 | 00:46:27 | 661da7b | Update admin dashboard UI and add Reports page |
| September 30 | 10:01:36 | 0a62c3c | Improve collapsed sidebar navigation and tooltips |
| October 1 | 20:06:41 | 7630c6e | refactor: move user profile controls to sidebar |
| October 2 | 01:03:15 | 24e0e61 | feat: improve resident map and data provenance |
| October 2 | 01:10:26 | 65e9436 | test: isolate map provider and preview settings |
| October 2 | 18:20:30 | 88097d2 | feat: expand preparedness DSS and reviewed admin workflows |

Review and handoff notes

- The report documents repository accomplishments; it does not certify official data, scientific approval, deployment, or user acceptance beyond the evidence explicitly identified.

- No background monitoring, live forecasting, or automatic evacuation-warning implementation is claimed. Foreground location, scenario assessment, preparedness content, and administrative review remain distinct capabilities.

- No software rollout is required to read this report. This task performed no pull, code change, migration, seed, or data import. Teams separately adopting the October 2 code should follow that commit's setup guides for dependency installation, local migration review/application, and backend/Flutter checks. Seeds and imports are not automatically required by the workflow upgrade.

- The commit register was checked against the local Git history for date coverage, ordering, titles, and weekly totals. Existing local Admin edits were preserved.